Sprint Backlog :: GUI Calculator

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Tasks | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| 2 | As a user, I want 1 button for decimal point, so that I can separate the whole number part from the fractional part of a number | Update the system  structure | 4 | 0 | 0 | 0 | 0 | 0 | 0 |
| Design the graphical user interface for displaying the decimal point button and also for displaying the decimal point in the calculation | 0 | 2 | 2 | 0 | 0 | 0 | 0 |
| Write code for the decimal point to function | 0 | 0 | 0 | 1 | 3 | 1 | 0 |
| Test the graphical user  interface | 0 | 0 | 0 | 0 | 0 | 0 | 2 |
|
|